Semblance AI

Personal Context Vault for Agentic AI

Executive Summary & Roadmap

| Classification | Internal / Founder Use |
| --- | --- |
| Status | Concept Validated — Pre-Development |
| Target Platform | macOS (v0), Cross-platform (v1+) |
| Architecture | Open Source — Local-first, Cloud-optional |
| Date | March 4, 2026 |

# What Is Semblance AI

Semblance AI is a curated, user-owned personal context vault with granular disclosure controls. It solves a fundamental problem with today's AI ecosystem: agents are powerful but context-starved, and the "memory" solutions that exist are either privacy-invasive, vendor-locked, or ungoverned.

Semblance flips the model entirely. Instead of AI owning your memory, you own a vault. Agents request access — and Semblance grants only the minimum required context for the task at hand, with full auditability.

| Today's Model User → Prompt → AI AI owns memory. Context is opaque, vendor-locked, and re-explained every session. | The Semblance Model User → Vault → Policy → AI Agent User owns memory. Agents request scoped access. Every disclosure is logged. |
| --- | --- |

# Core Principles

These are not aspirational values. They are hard product constraints that define every architectural decision.

| Nothing Automatic All data enters the vault by explicit user action. No ambient recording, no silent ingestion, no passive capture. | Default Deny Agents see nothing unless a user grants a scoped lens. The system starts closed and opens intentionally. | Minimize Disclosure Agents receive the smallest slice required: summaries, excerpts, or citations — never raw access by default. |
| --- | --- | --- |
| Prove What Happened Every agent access is logged. Receipts record purpose, lens, artifacts touched, and disclosure modes used. | User-Owned and Portable The vault is exportable, inspectable, and revocable. Memory survives tool changes and model churn. | Open Source Foundation No proprietary mystery meat. Built on proven open-source components with clean separation of concerns. |

# Key Concepts

## Spaces

Hierarchical containers for organizing artifacts. A professional might have Spaces for clients, projects, publications, and personal R&D — each siloed by default and independently accessible.

## Context Lenses

Reusable access policies that define exactly what an agent can see and how. A lens specifies which Spaces, which content types, what disclosure mode, and which operations are permitted. Creating a lens is the act of granting trust — deliberately.

Example — a coding assistant lens might grant:

- Access to architecture decisions and coding standards

- Excerpt-only disclosure mode, max 800 characters

- Operations: answer, draft, cite

- No access to: personal journal, health data, financial records

## Policy-RAG Retrieval

Queries are processed through semantic vector search (HNSW index) combined with SQLite metadata filtering. The result is hybrid retrieval that is both semantically relevant and policy-enforced — blocked Spaces never appear in results, even when content is similar.

## Sessions and Receipts

Every agent access is purpose-bound and time-limited. Sessions are minted with a declared purpose, a lens, and a TTL. When a session ends, a Receipt is generated: an immutable, human-readable record of every artifact touched, every disclosure made, and every operation performed.

# Target Users

## Primary: Professional Domain Experts

People whose value lives in a mountain of high-signal personal artifacts — and who need AI to help them work faster without leaking IP or client data.

- Architects — blueprints, specs, BIM exports, publications, design rationales

- Engineers — designs, test results, standards, field notes

- Lawyers — briefs, templates, precedent libraries, case notes

- Consultants — playbooks, proposals, client-specific frameworks

- Researchers — papers, notes, reading lists, project goals

## Secondary: Teams Building Agents

Organizations deploying internal copilots need memory governance, audit trails, and least-privilege access as first-class features. Semblance provides the control plane that makes agent deployment trustworthy.

# Technical Architecture

Semblance v0 is a Mac-first desktop application built on three components with clear separation of concerns.

| semblance-core | Rust library — vault storage, ingestion, extraction, chunking, embeddings, HNSW vector index, policy evaluation, disclosure rendering, receipts |
| --- | --- |
| semblance-gateway | Rust daemon — localhost API (127.0.0.1 only), agent registry, session token minting, purpose-bound access, query endpoint, SSE activity stream |
| semblance-mac | SwiftUI app — Spaces UI, import, tagging, Lens builder wizard, agent grant dialog, live session monitor, receipt viewer |
| semblance-cli | Rust binary — command-line interface for vault operations, evaluation harness, diagnostics (v0.0 validation checkpoint) |

## Storage Foundations

| SQLite (WAL mode) | Metadata, spaces, artifacts, chunks, embeddings map, lenses, sessions, audit logs |
| --- | --- |
| Encrypted blob store | Original files, derived text, thumbnails — XChaCha20-Poly1305 with per-blob nonces |
| HNSW index file | Chunk embeddings for semantic search — instant-distance or hnsw_rs |
| Receipt files | JSON + HTML — immutable session records stored in Vault/receipts/ |

## Embedding Strategy

Default model: all-MiniLM-L6-v2 (384 dimensions, ONNX Runtime via ort crate). Local inference, no external API calls, <10ms per chunk on Apple Silicon. The EmbeddingProvider trait is pluggable — models can be swapped without breaking the vault.

## Open-Source Stack (v1 Platform)

The expanded platform targets the following proven open-source components:

- FastAPI — backend API and tool adapters

- PostgreSQL + pgvector — metadata and vector search (unified, fewer moving parts)

- MinIO — S3-compatible object storage for artifacts and exports

- Redis + Celery — async task queue for ingest, indexing, and autonomy execution

- Keycloak — identity, OIDC, roles, and scopes

- Open Policy Agent (OPA) — capability gating, scope boundaries, policy-as-code

- OpenTelemetry + Prometheus + Grafana + Loki + Jaeger — full observability stack

- Next.js + Tailwind — web UI for memory inspect, revoke, export, and approval flows

# Development Roadmap

The roadmap is structured as nine iterations with hard exit criteria before proceeding. A CLI validation checkpoint after Iteration 5 acts as a decision gate before UI investment.

| Phase | Iteration | Focus | Key Outcome |
| --- | --- | --- | --- |
| 0 | Foundations | Monorepo scaffolding, CI pipeline, OpenAPI spec, shared schemas | cargo test passes, Mac app builds |
| 1 | Storage | Vault init, Spaces CRUD, artifact ingest, encrypted blob store | 1,000 files imported without corruption |
| 2 | Extraction | Text extraction (PDF, MD, TXT), sentence-aware chunking, derived text storage | Queryable chunk corpus exists |
| 3 | Embeddings | ONNX embedding pipeline, HNSW index, vector↔chunk mapping, persistence | 10k+ chunks indexed, queries <100ms |
| 4 | Lens Policies | LensPolicy model, policy evaluation, post-retrieval filtering, Mac lens builder | Space isolation provably enforced, Recall@10 >0.70 |
| 5 | Disclosure | Summary/excerpt/full modes, citation byte offsets, receipt construction and export | Every query produces a human-readable receipt |
| ✓ | CLI Checkpoint | End-to-end validation in terminal — decision gate before UI investment | Core value proposition demoed without UI |
| 6 | Gateway | Agent registration, session tokens, purpose-bound access, SSE activity stream | Mock agent can register, query, and be revoked |
| 7 | Mac UI | Agent grant dialog, live session monitor, receipt viewer, revoke flow | Full end-to-end user story works |
| 8 | Ship | Vault hardening, batch embedding, macOS signing and notarization, first-run experience | Fresh install works, all performance budgets met |

# Performance Budgets and Quality Gates

## Performance Targets

| PDF extraction | < 2 seconds per MB (text layer only in v0) |
| --- | --- |
| Embedding inference | < 50ms per chunk on Apple Silicon |
| Total ingest | < 5 seconds per typical 10-page PDF |
| HNSW search | < 50ms for 100k vectors |
| End-to-end query | < 200ms (p95) |
| Vault unlock | < 500ms |
| Idle memory | < 100 MB |

## Retrieval Quality Gates

A golden evaluation set of 30–50 question/answer pairs is created from the user's own corpus and used for regression testing throughout development.

- Iteration 3 gate: Recall@10 > 0.70 on golden set

- Iteration 4 gate: policy filtering degrades Recall@10 by < 10%

- MVP done: Recall@10 > 0.80 on golden set

# MVP Definition of Done

The v0 MVP is complete when every item below is satisfied:

- Spaces and Lens policies exist and are easy to use

- Retrieval is semantic and policy-filtered

- Agents access only via session tokens with declared purpose and TTL

- Every query yields citations and a receipt

- User can revoke access immediately

- Everything works fully offline

- Recall@10 > 0.80 on golden evaluation set

- All performance budgets met

- Fresh install works on macOS 13+

- No P0 bugs remaining

# Explicit Non-Goals (v0)

Scope discipline is a feature. The following are explicitly deferred:

- Always-on capture, ambient recording, or screen monitoring

- Cloud sync (optional export bundle may be considered late in v0)

- Multi-user or team collaboration features

- Mobile applications

- Training a new foundation model

- Windows or Linux ports (validated after Mac proves the model)

# Future Enhancements (v0.1+)

| OCR for scanned PDFs | Opt-in Tesseract integration — high priority for professional users |
| --- | --- |
| Live folder connector | Index a watched folder; never expose content directly |
| Summary cache | Cache LLM-generated summaries for frequently accessed artifacts |
| Vault key rotation | Re-encrypt all blobs with a new DEK in background |
| Cloud sync | Optional, end-to-end encrypted — zero-knowledge server |
| Team Spaces | Shared vaults with admin controls and per-member lens policies |
| Windows / Linux | After Mac validates the product model |
| Qdrant / Weaviate | Vector DB upgrade path for larger corpora |
| Temporal workflows | Durable long-running autonomy with retries and compensation |

"Your context. Your rules."

Curate intentionally. Disclose minimally. Prove everything.